AI RESILIENT UNIVERSITY INDEX (ARUI)
Production Backend & Full-System Developer Specification

Developer handoff • ARUI v4 • D01–D11 • Production implementation plan

# 1. Executive instruction

Build a production ARUI assessment platform by taking the existing React/TypeScript frontend in the GitHub repository and connecting it to a developer-owned Node.js + PostgreSQL backend. Do not use Lovable Cloud, Lovable database services or Supabase in production.

The current frontend is a partial vertical slice covering D01–D03. The methodology is designed for 11 domains and 143 metrics. The production system must therefore be registry-driven and implement D04–D11 through the same engine, not eight separate hard-coded applications.

The supplied 20-page PDF is a report design/reference, not the production PDF engine. Production PDF generation belongs on the backend and must use the supplied report payload contract.

A working V1 by tomorrow is an aggressive but possible target for a competent developer if scope is controlled. It should not be described as empirically validated ARUI; reliability/validity validation remains a pilot-stage activity.

# 2. Package to send the developer

| Item | Use |
| --- | --- |
| GitHub: https://github.com/NripenBhatt/university-insights | Existing React/TypeScript frontend; clone and run first. |
| docs/ARUI_FINAL_DEVELOPER_HANDOFF.md | Primary frontend/API/report handoff. |
| docs/samples/ARUI_Sample_Assessment_Report.pdf | 20-page report design and content reference. |
| docs/samples/report-payload.sample.json | Example report data payload. |
| src/api/report-types.ts | Report payload contract. |
| P0-2 through P0-8 ARUI workbooks | Methodology source: 11 domains, 143 metrics, scoring, context, evidence, cross-domain, reliability and adaptive execution. |
| This specification | Backend architecture, database, API, lifecycle, QA and build order. |

# 3. Non-negotiable architecture

Frontend: keep the existing React + TypeScript application.

Backend: Node.js + TypeScript REST API (NestJS, Fastify or Express; choose one).

Database: PostgreSQL with migrations.

Methodology: database-backed, immutable/versioned registry.

Evidence/PDF files: private object storage, not database blobs.

Scoring: server-side only; never trust client-side score calculations.

PDF: server-side generation from an immutable report payload.

No production dependency on Lovable Cloud/Supabase.

Every published result must be reproducible from methodology version + score-run version + frozen inputs.

# 4. ARUI scope

| Code | Domain | Provisional weight |
| --- | --- | --- |
| D01 | Institutional Strategy, Foresight & AI Direction | 10% |
| D02 | Governance, Responsible AI & Institutional Risk | 12% |
| D03 | Human Capability, Cognitive Readiness & AI-Ready Education | 12% |
| D04 | Curriculum & Programme Future Resilience | 10% |
| D05 | Faculty Capability & Academic Workforce Transformation | 10% |
| D06 | Student Capability, Agency & Future Readiness | 10% |
| D07 | Learning, Assessment & Evidence of Capability | 10% |
| D08 | Digital, Data & Institutional Intelligence | 8% |
| D09 | Employability, Industry & Economic Relevance | 9% |
| D10 | Research, Innovation & Knowledge Creation | 5% |
| D11 | Institutional Adaptability & AI Resilience | 4% |

Weights are provisional. Store them as methodology configuration; do not hard-code them in UI.

# 5. Core methodology rules

Metric score when Outcome exists: 100 × (0.45M + 0.30I + 0.25O) / 5. When Outcome is legitimately N/A: 100 × (0.60M + 0.40I) / 5. M/I/O are assessor-entered 0–5 values against the metric/domain anchors.

Respondent answers are signals/evidence for assessors. Do not invent a universal answer-choice → M/I/O mapping.

Domain score is the mean of applicable metric scores. Accepted N/A metrics are excluded. Missing evidence is not automatically zero.

Evidence confidence is separate from capability and never multiplies or discounts the capability score.

High scores require corroboration; shared evidence may support multiple metrics only under the primary-owner rule, and the same activity must not be scored twice.

Maturity levels: 0 Absent; 1 Reactive; 2 Emerging; 3 Structured; 4 Integrated; 5 Adaptive.

# 6. Context / required maturity

Controlled context variables: Institution Type, Mandate, AI Exposure, Disciplinary Consequence, Trajectory, Scale, Geography, Resource Envelope, Research Intensity and Student Profile Complexity.

Required maturity is context-sensitive: R_d = clamp(round(3 + Σ factor × sensitivity), 1, 5). Transformation distance = Required − Current and is diagnostic, never a score penalty.

Resources affect evidence burden only, not capability or required maturity.

Do not invent mappings for profile scales or provisional option lists. Pending methodology decisions must remain explicit.

# 7. End-to-end assessment lifecycle

Profile and institutional data submitted.

Engine determines applicability and creates ≤30 high-information screening questions.

Respondent answers screening questions.

Server routes only relevant deep-dive questions.

Respondent supplies targeted evidence; core target approximately 8–12 items.

Assessor reviews evidence/responses and scores M/I/O, N/A and rationale.

Engine runs evidence gates, temporal validity, anti-gaming and cross-domain diagnostics.

Assessor resolves/records flags; independent verification/calibration follows where applicable.

Engine aggregates validated metric results into domain/overall outputs according to approved coverage rules.

Backend builds immutable AssessmentReportPayload and generates PDF.

Leadership receives report and assessor-authored recommendations.

# 8. Database model

| Entity | Purpose |
| --- | --- |
| institutions | Institution master |
| institution_profiles | Versioned 25-field profile/context |
| users / memberships / roles | Identity and RBAC |
| assessments / assessment_scopes | Assessment lifecycle and domain scope |
| methodology_versions | Immutable methodology releases |
| domains / capabilities / metrics / metric_anchors | 11-domain / 143-metric registry |
| questions / options / routing_rules | Question bank and adaptive branching |
| institutional_data_definitions / assessment_institutional_data | Structured domain data |
| assessment_responses | Respondent answers and states |
| evidence_items / evidence_metric_links / evidence_reviews | Evidence registry and review |
| evidence_gates | Evidence validity/gating outcomes |
| cross_domain_rules / findings | CD01–CD25 diagnostics |
| assessor_assignments / calibrations / adjudications | Assessor controls |
| metric_results / domain_results / overall_results | Immutable score-run outputs |
| score_runs | Frozen methodology/input/calculation metadata |
| report_payloads / reports | Report data and generated PDF metadata |
| audit_log | Important changes and decisions |

# 9. API families

| Family | Example endpoints |
| --- | --- |
| Auth | POST /api/v1/auth/login, /logout, GET /me |
| Institutions/Profile | GET/PATCH /institutions/:id, GET/PUT /institutions/:id/profile |
| Assessments | POST /assessments, GET /assessments/:id, PUT /assessments/:id/scope |
| Questions | GET /assessments/:id/screening, GET /assessments/:id/next-questions, POST /responses |
| Institutional data | GET/PUT /assessments/:id/institutional-data |
| Evidence | POST /assessments/:id/evidence, POST /evidence/:id/review |
| Assessor | GET/POST /assessments/:id/metric-assessments |
| Flags | GET /assessments/:id/flags, POST /flags/:id/resolve |
| Scoring | POST /assessments/:id/score-runs, GET /score-runs/:id/results |
| Reports | POST /score-runs/:id/report, GET /reports/:id |
| Methodology | GET /methodology/:version/... (read-only) |

# 10. Adaptive engine

Server owns routing; frontend only renders the returned question set.

Initial screening is capped at 30 questions.

Each question must have domain/construct, answer type, applicability, routing metadata and information value.

After responses, route based on configured weak/uncertain/contradictory/high-risk/evidence-insufficient signals.

Do not invent numerical thresholds where the methodology marks them pending.

Store an execution log of shown, answered, skipped and hidden questions.

Do not expose metric IDs, weights, M/I/O constructs, evidence gates or cross-domain rules to respondents.

# 11. Evidence and anti-gaming

Implement E0–E4 evidence levels and the P0-6 evidence rules.

Track type, source, period, uploader, linked domains/metrics, status, level, temporal validity and review history.

Expired/out-of-window evidence is returned and does not support current claims.

Implement AG01–AG10 as explicit testable controls from the P0-6 workbook.

Missing evidence does not automatically reduce capability; a required claim can remain unvalidated.

High scores and consequential claims trigger corroboration/review according to approved configuration.

# 12. Cross-domain engine

Implement all 25 P0-5 rules. Evaluate only when required source domains/metrics are available. Contradictions and dependency gaps are diagnostic only and have NO DIRECT SCORE EFFECT. They trigger verification/deep-dive and appear in the report.

# 13. Assessor / reliability system

Assessor sees metric definitions, anchors, evidence and relevant responses.

Assessor independently enters M/I/O and rationale.

N/A requires documented reason and acceptance.

Double-score selected/high-impact/uncertain metrics.

If disagreement exceeds the approved tolerance, create adjudication; never silently average.

Store overrides with before/after value, user, timestamp and reason.

Calibration targets include ≥0.70 exploratory and ≥0.80 preferred freeze; empirical validity remains pending.

# 14. Score-run / reproducibility

Score runs are immutable.

Store methodology version, input snapshot/hash, applicability, evidence state, assessor IDs, rule versions and calculation timestamp.

New methodology = new version and new score run; never mutate historical results.

Identical inputs + identical methodology version must reproduce identical outputs.

Lock denominator/exclusions before publishing.

# 15. Production PDF

Generate server-side from AssessmentReportPayload.

Match the supplied 20-page sample's information architecture: cover, executive summary, institutional profile, scope, overall position, domain results, evidence/validation, cross-domain findings, assessor observations, actions, methodology/limitations and reassessment.

Do not invent an overall score for partial coverage. Follow the approved coverage decision; the sample currently withholds it.

Keep narrative observations/recommendations assessor-authored unless later approved otherwise.

Include confidentiality/non-certification/non-ranking language where applicable.

QA long names, long tables, page breaks, legends, overflow, numbering and raw-object rendering.

# 16. Security

Server-side RBAC on every protected endpoint.

Strict institution-level data isolation.

Assessors access assigned assessments unless elevated.

Private evidence storage with signed temporary URLs.

Secrets outside GitHub.

Upload validation and virus-scanning integration point.

Audit profile edits, evidence, scoring, adjudication, publication and report generation.

Rate limiting, request IDs, structured logs, backups and HTTPS.

# 17. Exact build order

Clone/run GitHub repo and baseline-test D01–D03 before changes.

Create backend service, PostgreSQL connection, environment config and health endpoints.

Create migrations and seed demo institution/admin/assessor.

Build methodology import pipeline and load 11 domains + 143 metrics from workbooks; never manually retype them.

Implement auth/RBAC.

Implement complete 25-field Institution Profile and completeness rules.

Implement assessment creation, scope and lifecycle states.

Implement question bank + adaptive routing; prove D01–D03 first.

Implement institutional-data capture with explicit provided/not provided/not sure/N/A states.

Implement evidence upload/registry/review/temporal validity.

Implement assessor M/I/O/N/A/rationale and review flags.

Implement P0-4 required maturity + transformation distance.

Implement P0-5 cross-domain + P0-6 evidence/anti-gaming.

Implement P0-7 calibration/adjudication records.

Implement immutable score runs and aggregation.

Implement report payload + server PDF.

Connect React frontend to APIs and remove mock calls from production path.

Enable D04–D11 using the same registry-driven components.

Run complete end-to-end test and security/QA pass.

Document unresolved methodology decisions instead of inventing them.

# 18. D04–D11 rule

D04–D11 must use the same assessment engine. Adding/correcting a metric or question in the methodology registry must not require a new React page or new scoring algorithm.

# 19. Pending decisions — DO NOT INVENT

| Decision | Developer instruction |
| --- | --- |
| Answer-choice → M/I/O | Keep respondent answers separate from assessor scoring. |
| Blank Outcome vs N/A | Keep distinct until approved. |
| Screening/weak/contradictory thresholds | Configurable; use only approved values. |
| Evidence-request threshold | Do not invent. |
| Profile scale mappings | Do not invent. |
| Confidence-band formula | Do not report until approved. |
| Corroboration adjustment | Store raw and adjustment inputs separately; no invented formula. |
| Partial-coverage overall score | Follow approved rule; sample withholds overall. |
| Unknown/not sure/not answered/N/A | Four distinct states. |
| Respondent maturity labels | Do not expose internal labels without approval. |
| Institutional Pulse relationship | Do not invent. |
| Future Exposure scale | Do not invent. |

# 20. Definition of 'done tomorrow'

| Gate | Pass condition |
| --- | --- |
| Backend | Node.js service deployed/runnable |
| Database | PostgreSQL migrations + seed from empty DB |
| Methodology | 11 domains / 143 metrics loaded and versioned |
| Auth | RBAC + institution isolation works |
| Assessment | Complete lifecycle works |
| Adaptive | ≤30 screening + targeted follow-up works |
| Evidence | Upload/review/temporal validity works |
| Scoring | Formula + domain aggregation pass test cases |
| Context | Required maturity + distance pass test cases |
| Cross-domain | Diagnostics work and do not change scores |
| D04–D11 | All eight domains assessable through same engine |
| PDF | Server-generated report matches sample structure |
| Tests | Calculation/API/E2E smoke tests pass |
| Status | No claim of empirical validation/certification/ranking |

# 21. Aggressive one-day execution plan

| Block | Focus |
| --- | --- |
| 0–1h | Repo audit + backend skeleton |
| 1–3h | PostgreSQL + methodology import |
| 3–5h | Auth/RBAC + institution/profile + assessment lifecycle |
| 5–7h | Questions + adaptive routing + institutional data |
| 7–9h | Evidence + assessor scoring + score run |
| 9–11h | Context + cross-domain + evidence controls |
| 11–13h | D04–D11 integration |
| 13–15h | Report payload + PDF |
| 15–17h | End-to-end tests + frontend integration |
| 17–18h | Security/QA + handoff |

This is aggressive. Do not spend the sprint redesigning the UI or building secondary features.

# 22. Do not spend time on

Rebuilding the frontend.

Moving React into Node.js.

Future engines/platform generalisation.

Manual entry of 143 metrics.

Payments, public rankings, certification or public benchmarking.

AI-generated assessor prose.

Empirical validation in the coding sprint.

Lovable Cloud/Supabase production dependencies.

# 23. QA minimum

Formula boundaries and with/without Outcome.

N/A exclusion and missing-data handling.

Four distinct unknown/not-sure/not-answered/N/A states.

Context clamp and resource-bias separation.

Cross-domain no-score-effect test.

Evidence temporal-validity test.

High-score corroboration flag test.

RBAC/institution-isolation tests.

Methodology version immutability test.

Deterministic re-run test.

Adaptive screening cap test.

PDF partial/full coverage tests.

# 24. Final developer instruction

Treat ARUI as a measurement system, not a normal questionnaire. Preserve the separation: respondent signals → evidence → assessor judgement → scoring → diagnostics → report. Respondents do not directly generate scores. Context does not create score advantage. Evidence confidence does not multiply capability. Cross-domain findings do not alter scores. Commercial/consulting activity must never be able to change score, ranking, verification or recognition.

Build the smallest complete production architecture capable of executing all 11 domains. Preserve every methodology item marked provisional/pending until the product owner approves it.